# Agentic RWA Treasury — Build Plan

**Hackathon:** OKX AI Season Hackathon (Build X Series)

**Window:** Aug 7 → **Aug 21, 2026, 23:59 UTC** — plan written Aug 11, so **10 days remain**

**Target prizes:** 1st place (30,000 USDT) + **AI-RWA Liquidity Grant (50,000 USDT)** = 80,000 USDT realistic ceiling

---

## 1. What we're building

An **ERC-4626 vault on X Layer** that accepts stablecoin deposits and allocates them across RWA-backed yield (tokenized T-bills / private credit) and native DeFi. An AI agent reads the **unstructured** material a yield allocator actually has to read — fund fact sheets, credit reports, rate announcements, custodian attestations, protocol governance posts — and produces a structured, bounded allocation proposal. Every rebalance writes the hash of the agent's reasoning **on-chain**, so any allocation decision can be audited after the fact.

The one-line pitch:

> **An AI portfolio manager for tokenized real-world assets, where every decision is auditable on-chain.**

### The architectural idea that makes this defensible

Most "AI + DeFi" hackathon projects let an LLM move money directly. That is both a bad product and an easy thing for judges to poke holes in — non-determinism controlling funds.

We invert it: **the LLM proposes, the contract disposes.**

```

unstructured offchain data  ──►  Claude (reasoning)  ──►  structured proposal

│

▼

AllocationPolicy.sol

(deterministic bounds:

caps, drift, cooldown,

slippage, whitelist)

│

▼

execute + log reasoning hash

```

The AI does the thing code genuinely cannot do — turn prose into a defensible allocation thesis. The contract does the thing an LLM must never do — hold custody and enforce risk limits. This gives us:

- A contract surface that is small, safe, and reviewable (the **AI judges read code**)

- An AI component doing real, non-decorative work

- On-chain reasoning hashes = a novel, demoable auditability story

---

## 2. Why this wins

Mapped directly to the stated judging criteria:

| Criterion | How we hit it |

|---|---|

| **Application of AI** | LLM does unstructured→structured reasoning that deterministic code can't. Not a chatbot wrapper. |

| **Innovation** | On-chain reasoning-hash registry for AI financial decisions. Nobody in this ecosystem has shipped this. |

| **Product completeness** | Deposit → allocate → rebalance → withdraw is a closed loop, plus a working UI. |

| **User value** | Passive stablecoin yield across RWA + DeFi, with an auditable "why". |

| **X Layer integration** | Contracts on X Layer, rebalances routed through OKX DEX aggregator, built on OnchainOS. |

| **Growth potential** | Every rebalance generates DEX volume — the metric the Launch Grant is keyed to. |

| **Ecosystem contribution** | The X Layer ecosystem page lists **zero RWA projects**. We fill an empty category. |

**Strategic tailwind:** OKX Ventures backed **STBL** (Feb 2026) to launch an RWA-backed stablecoin on X Layer with **Hamilton Lane + Securitize**, and OKX shipped **RWA Index Perpetuals**. We are building the thing OKX has already publicly decided it wants and cannot yet point to.

**Note on the Launch Grant:** it needs $10M cumulative volume through the OKX DEX *interface* by Aug 31 — ten days after submission. A brand-new vault will not hit that. Treat it as upside, not a target. Do not design around it.

---

## 3. Feasibility verdict — honest

**Buildable in 10 days: yes, if scoped hard.** This is not a research project; every component is a known pattern.

- ERC-4626 is a solved standard — OpenZeppelin gives us the base.

- The policy contract is ~150 lines of bounds checking.

- The agent is a single Claude tool-use loop, not a multi-agent system.

- The frontend is four screens.

**What makes it tight:** integration and demo polish always eat more than expected, and three of our external dependencies need verification on day 1 (see §8). Budget the last two days for integration, demo video, and submission — not for features.

**Scope discipline rule for the whole build:** if a feature does not appear in the 3-minute demo video, it does not get built before Aug 21.

---

## 4. Architecture

```

┌─────────────────────────────────────────────────────────────┐

│  OFFCHAIN — Agent (TypeScript / Node)                       │

│                                                             │

│   data sources          Claude Opus 5           output      │

│   ─────────────         ─────────────           ──────      │

│   fund fact sheets  ─┐                                      │

│   rate announcements ├─►  tool-use loop  ─►  AllocationProposal

│   protocol APYs      │    (adaptive         { weights[],    │

│   custodian attests  │     thinking,          rationale,    │

│   governance posts  ─┘     effort: high)      risks[],      │

│                                               confidence }  │

│                              │                              │

│                              ▼                              │

│                    local simulation + policy pre-check      │

│                              │                              │

│                    pin reasoning JSON → IPFS                │

└──────────────────────────────┼──────────────────────────────┘

│  rebalance(epoch, weights, hash, cid)

┌──────────────────────────────▼──────────────────────────────┐

│  ONCHAIN — X Layer                                          │

│                                                             │

│   RwaTreasuryVault (ERC-4626)                               │

│        ├── AllocationPolicy  ── enforces caps/drift/cooldown│

│        ├── ReasoningRegistry ── stores hash + CID per epoch │

│        └── StrategyAdapter[]                                │

│              ├── RwaYieldAdapter   (tokenized T-bill/credit)│

│              ├── LendingAdapter    (Aave-style)             │

│              └── IdleAdapter       (holds stablecoin)       │

│                                                             │

│   swaps routed via OKX DEX aggregator                       │

└─────────────────────────────────────────────────────────────┘

│

┌──────────────────────────────▼──────────────────────────────┐

│  FRONTEND — Next.js + wagmi/viem                            │

│   deposit/withdraw · allocation view · ★ "Why?" panel       │

│   (reasoning per epoch + verify-hash-against-chain button)  │

└─────────────────────────────────────────────────────────────┘

```

### Stack

| Layer | Choice |

|---|---|

| Contracts | Solidity 0.8.24, **Foundry**, OpenZeppelin ERC-4626 |

| Agent | TypeScript / Node 22, `@anthropic-ai/sdk`, `viem` |

| Frontend | Next.js 15 (App Router), wagmi + viem, Tailwind |

| Chain | X Layer Testnet — **chainId 1952**, RPC `https://testrpc.xlayer.tech/terigon` ⚠️ verify (older docs say 195, now deprecated) |

| Storage | IPFS (web3.storage or Pinata) for reasoning JSON |

---

## 5. Contracts

### 5.1 `RwaTreasuryVault.sol` — ERC-4626

Extends OZ `ERC4626`. Asset = USDC (testnet mock). Shares = `rtUSD`.

```solidity

contract RwaTreasuryVault is ERC4626, AccessControl, Pausable {

bytes32 public constant AGENT_ROLE = keccak256("AGENT_ROLE");

IAllocationPolicy   public policy;

IReasoningRegistry  public registry;

address[]           public adapters;      // whitelisted strategy adapters

uint256 public currentEpoch;

/// @notice Agent-submitted rebalance. Policy validates BEFORE any funds move.

function rebalance(

uint16[]  calldata targetWeightsBps,  // must sum to 10_000

bytes32   reasoningHash,

string    calldata reasoningCid

) external onlyRole(AGENT_ROLE) whenNotPaused {

policy.validate(currentEpoch, _currentWeights(), targetWeightsBps);

_executeRebalance(targetWeightsBps);

registry.record(currentEpoch, targetWeightsBps, reasoningHash, reasoningCid);

currentEpoch++;

}

function totalAssets() public view override returns (uint256) {

// sum of adapter.totalAssets() + idle balance

}

}

```

**Key safety property to state in the README:** the agent holds `AGENT_ROLE`, which can *only* call `rebalance` with weights that pass `policy.validate`. It cannot withdraw, cannot add adapters, cannot change the policy. Compromising the agent key caps the damage at "suboptimal allocation within policy bounds."

### 5.2 `AllocationPolicy.sol` — the deterministic guardrail

This contract is the heart of the pitch. Keep it obvious and well-commented; the AI judges will read it.

```solidity

contract AllocationPolicy is IAllocationPolicy, Ownable {

uint16  public maxWeightBps    = 6_000;   // no strategy above 60%

uint16  public maxDriftBps     = 2_000;   // no single rebalance moves >20%

uint256 public cooldownSeconds = 1 hours; // rate-limit the agent

uint16  public maxSlippageBps  = 50;      // 0.5% on any swap

mapping(address => bool) public allowedAdapter;

function validate(

uint256 epoch,

uint16[] calldata current,

uint16[] calldata target

) external view {

require(_sum(target) == 10_000,               "weights must sum to 100%");

require(block.timestamp >= lastRebalanceAt + cooldownSeconds, "cooldown");

for (uint i; i < target.length; ++i) {

require(target[i] <= maxWeightBps,        "concentration cap");

require(_absDiff(current[i], target[i]) <= maxDriftBps, "drift cap");

}

}

}

```

### 5.3 `ReasoningRegistry.sol` — the novel bit

```solidity

contract ReasoningRegistry is IReasoningRegistry {

struct Decision {

uint256   timestamp;

uint16[]  weightsBps;

bytes32   reasoningHash;   // keccak256 of the canonical reasoning JSON

string    reasoningCid;    // IPFS CID of that JSON

address   agent;

}

mapping(uint256 => Decision) public decisions;   // epoch => decision

event DecisionRecorded(

uint256 indexed epoch,

bytes32 reasoningHash,

string  reasoningCid,

address indexed agent

);

}

```

Anyone can fetch the CID, re-hash the JSON, and confirm it matches what the vault acted on. **That verification is a button in our UI** — it is the single most demo-able moment in the project.

### 5.4 Strategy adapters

Uniform interface so the vault is agnostic:

```solidity

interface IStrategyAdapter {

function deposit(uint256 assets) external;

function withdraw(uint256 assets) external;

function totalAssets() external view returns (uint256);

function apyBps() external view returns (uint16);   // reported, for display

}

```

Ship three:

| Adapter | Testnet | Mainnet path |

|---|---|---|

| `RwaYieldAdapter` | Mock ERC-4626 accruing a fixed rate, interface shaped to match an STBL/Securitize-style RWA vault | Swap in the real RWA vault address |

| `LendingAdapter` | Mock lending pool | Aave v3.6 (live on X Layer mainnet) |

| `IdleAdapter` | Holds USDC, 0% | Same |

**Document the mocks explicitly in the README.** Judges respect an honest testnet mock with a clean upgrade path far more than a vague claim of integration.

---

## 6. The agent

### 6.1 Model choice — `claude-opus-5`

**Primary reasoning model: `claude-opus-5`** ($5 / $25 per 1M tokens, 1M context).

Why Opus 5 for this specifically:

- The core task is **multi-step reasoning over long, messy financial documents** — fact sheets, credit memos, rate statements. This is exactly the workload where the top tier separates from cheaper models, and it is the part of the product judges will scrutinize.

- **Adaptive thinking is on by default** on Opus 5 — the model calibrates reasoning depth per task with no budget tuning.

- **1M context** means we can hand it the full document set plus policy plus decision history without building a retrieval layer. That saves us a day of work we do not have.

- Prompt-cache minimum is **512 tokens** on Opus 5 (half of Opus 4.8's), so even our shorter stable prefixes cache.

Cheaper tiers if cost becomes a concern (**your call, not a default**): `claude-haiku-4-5` ($1/$5) is a reasonable fit for bulk pre-extraction — pulling raw figures out of documents before the Opus 5 reasoning pass. `claude-sonnet-5` ($3/$15, intro $2/$10 through Aug 31 2026) sits in between. I would not downgrade the allocation-reasoning call itself.

**Cost reality check:** ~30k input + ~8k output per rebalance epoch ≈ **$0.35/epoch uncached**, and far less with the system prompt + policy + document corpus cached (cache reads are ~0.1× input price). Hourly rebalances for the whole hackathon cost well under $100. Cost is not a real constraint here.

### 6.2 Request shape

Critical Opus 5 API details — get these right or you get 400s:

- ✅ `thinking: { type: "adaptive" }` — on by default; set explicitly for clarity

- ✅ `output_config: { effort: "high" }` — start here for reasoning-heavy work

- ❌ **No `temperature` / `top_p` / `top_k`** — these are removed and return a 400

- ❌ **No `budget_tokens`** — removed; use `effort`

- ❌ **No assistant-turn prefill** — returns a 400; use strict tool use instead

- ⚠️ Thinking + response share `max_tokens` — leave headroom (we use 32k)

```ts

import Anthropic from "@anthropic-ai/sdk";

import { betaZodTool } from "@anthropic-ai/sdk/helpers/beta/zod";

import { z } from "zod";

const client = new Anthropic();

// Terminal tool — the loop ends when the agent calls this.

const proposeAllocation = betaZodTool({

name: "propose_allocation",

description:

"Submit the final target allocation. Weights are basis points and must sum to 10000. " +

"Call this exactly once, after you have gathered and reasoned over the source material.",

inputSchema: z.object({

weights: z.array(z.object({

adapter:    z.string().describe("Adapter address"),

weightBps:  z.number().int().min(0).max(10000),

rationale:  z.string().describe("Why this weight, citing specific source evidence"),

})),

thesis:      z.string().describe("The overall allocation thesis in 3-5 sentences"),

risks:       z.array(z.string()).describe("Material risks to this allocation"),

confidence:  z.enum(["low", "medium", "high"]),

}),

run: async (proposal) => {

// Validated + persisted by the harness; returns an ack to close the loop.

return "Proposal received.";

},

});

// Read-only data tools the agent calls during reasoning:

//   fetch_adapter_state   — on-chain APY + TVL per adapter

//   fetch_rwa_documents   — fact sheets / credit reports (text)

//   fetch_rate_data       — benchmark rates, recent announcements

//   fetch_decision_history— prior epochs' weights + outcomes

const finalMessage = await client.beta.messages.toolRunner({

model: "claude-opus-5",

max_tokens: 32000,

thinking: { type: "adaptive" },

output_config: { effort: "high" },

system: [

{ type: "text", text: ALLOCATION_MANDATE },              // stable

{ type: "text", text: POLICY_CONSTRAINTS,

cache_control: { type: "ephemeral" } },                // ← cache boundary

],

tools: [fetchAdapterState, fetchRwaDocuments, fetchRateData,

fetchDecisionHistory, proposeAllocation],

messages: [{ role: "user", content: `Rebalance epoch ${epoch}.` }],

});

```

**Prompt caching layout** — mandate and policy are byte-stable and sit before the breakpoint; the epoch number and live data go after it. Verify it works by checking `usage.cache_read_input_tokens > 0` on the second run. If it is 0, something volatile leaked into the prefix.

### 6.3 System prompt notes (Opus 5-specific)

The current model has documented behavioral traits worth prompting around:

- **Do not add "verify your work" instructions.** Opus 5 self-verifies by default; telling it to verify causes over-verification with no quality gain.

- **Add a scope-discipline line** — it can otherwise expand the task beyond what was asked.

- **Add a conciseness line** for the rationale fields, or they run long. `effort` does *not* reliably shorten visible output; prompting does.

### 6.4 Harness pipeline

```

1. Gather        → pull docs, on-chain state, rate data

2. Reason        → Claude tool-use loop → AllocationProposal

3. Pre-check     → validate weights against AllocationPolicy locally.

Reject and log; never submit a proposal that will revert.

4. Simulate      → viem simulateContract against a fork

5. Pin           → canonical JSON → IPFS → { cid, keccak256 }

6. Submit        → vault.rebalance(weights, hash, cid)

7. Record        → store proposal + txHash in local DB for the UI

```

Step 3 matters: a failed on-chain tx in the demo is worse than a skipped epoch.

---

## 7. Frontend — four screens

1. **Vault** — TVL, current APY, your position, deposit/withdraw

2. **Allocation** — donut of current weights, per-strategy APY and TVL

3. **★ Decision log** — timeline of epochs. Click one → the agent's full thesis, per-strategy rationale, risks, confidence, **and a "Verify on-chain" button** that fetches the IPFS JSON, re-hashes it, and diffs against `ReasoningRegistry`. Green check = the reasoning shown is provably what the vault acted on.

4. **Agent status** — next epoch countdown, last run, policy bounds currently in force

Screen 3 is the demo. Build it well; keep the other three plain.

---

## 8. Verify on day 1 — before writing code

These three assumptions carry real schedule risk. Check them **first**, and adjust scope the same day if any fail.

| # | Assumption | If it fails |

|---|---|---|

| 1 | **OKX DEX aggregator supports X Layer testnet.** Aggregator APIs are commonly mainnet-only. | Ship a `MockRouter` implementing the same interface on testnet, plus record the swap-routing demo against a **mainnet fork**. Document clearly. |

| 2 | **Testnet chainId is 1952**, RPC `https://testrpc.xlayer.tech/terigon` reachable, faucet works. | Fall back to whatever the X Layer Builder Hub confirms. |

| 3 | **Aave v3.6 / STBL are not on testnet.** (Almost certainly true — both are mainnet.) | Expected. Use mocks with matching interfaces; document the mainnet swap-in as a one-line address change. |

Also worth a message in the **X Layer Builder Hub Telegram**: confirm whether the "X Layer Arena / Skills Arena" structure on `okx.com` applies to this AI Season run or is a prior edition. The `web3.okx.com` page does not mention arenas.

---

## 9. Ten-day schedule

Aug 11 → Aug 21. Two-day buffer at the end is non-negotiable.

| Day | Date | Work | Done when |

|---|---|---|---|

| 1 | Aug 11 | Verify §8 assumptions. Foundry scaffold, RPC + faucet working, repo public with README skeleton, project X account live. | `forge test` runs; testnet wallet funded |

| 2 | Aug 12 | `RwaTreasuryVault` (ERC-4626) + `IStrategyAdapter` + `IdleAdapter`. Tests. | deposit/withdraw round-trips in tests |

| 3 | Aug 13 | `AllocationPolicy` + `ReasoningRegistry` + `RwaYieldAdapter` + `LendingAdapter`. Full test suite. | `rebalance()` passes and correctly reverts on every bound |

| 4 | Aug 14 | **Deploy all contracts to X Layer testnet.** Verify sources. Seed adapters with mock yield. | Live addresses in README |

| 5 | Aug 15 | Agent: data tools, Claude loop, structured proposal. Confirm prompt caching hits. | Agent produces a valid proposal from real documents |

| 6 | Aug 16 | Agent: policy pre-check, simulation, IPFS pin, tx submission. Run first live rebalance. | First on-chain reasoning hash recorded |

| 7 | Aug 17 | Frontend: wallet connect, vault screen, allocation screen. | Deposit works from the UI |

| 8 | Aug 18 | Frontend: **decision log + verify-hash button**. Polish. | Verify button shows a green check on a real epoch |

| 9 | Aug 19 | Let the agent run several epochs to build real on-chain history. Write README, architecture docs, security notes. Deploy frontend. | 5+ epochs of real decisions on-chain |

| 10 | Aug 20 | Record 3-min demo video. X launch post tagging **@XLayerOfficial**. Submit Google Form. | **Submitted** |

| — | Aug 21 | Reserve. Fix whatever broke. Deadline 23:59 UTC. | — |

**Critical path:** Day 4 (testnet deploy) and Day 6 (first live rebalance). If either slips, cut frontend scope — never cut the on-chain history, because the AI judges read on-chain data.

---

## 10. Submission checklist

Straight from the rules — all of these are mandatory:

- [ ] AI element in the product design ✔ (the allocation agent)

- [ ] **Deployed on X Layer Testnet during the hackathon**

- [ ] Public repo, clean commit history, thorough README (AI judges review code)

- [ ] Real on-chain transaction history — multiple rebalance epochs, not one

- [ ] **Dedicated project X account, kept active**

- [ ] Launch post on X **mentioning @XLayerOfficial**

- [ ] Google Form submitted by **Aug 21, 23:59 UTC**

- [ ] Mainnet launch committed to post-hackathon (state the plan in the README)

**README must contain:** architecture diagram, the LLM-proposes/contract-disposes safety model, explicit list of what is mocked on testnet and how it swaps to mainnet, deployed addresses, demo video link, and how to run the agent locally.

---

## 11. What we are deliberately not building

Stating this keeps scope honest, and it reads well in the README:

- No governance token, no tokenomics

- No cross-chain — X Layer only

- No multi-agent orchestration — one agent, one job

- No permissioned KYC flow — testnet mocks assume an open vault

- No custom AMM — all swaps route through OKX DEX

- No mobile app

---

## 12. Open decisions

1. **Rebalance cadence** — hourly gives more on-chain history for judges; 6-hourly is more realistic as a product. Recommendation: **hourly during the hackathon** for demonstrable activity, documented as configurable.

2. **Team split** — if 2+ people: one on contracts (days 2–4), one on agent (days 5–6), converge on frontend. Solo: cut the agent-status screen and simplify the allocation donut to a table.

3. **Second submission** — an OnchainOS Skill (`npx skills add okx/onchainos-skills`) packaging our RWA-yield reader is a cheap second entry. Only do this on Day 9 if we are ahead of schedule.